2026 - 2027

# Machine Vision Lab

Business Case

Team SVW2

Skills Integration Lab 2

Thomas More University of Applied Sciences

Kiko Rof Bonilla

Kyrylo Karasov

Maxime Wouters

Valentyn Sarkisov

Sherine Cheptoo Maiyo

Sree Ayon Chakraborty

Client  Stef Van Wolputte

10 October 2026

Table of contents

1 Introduction	3

2 Background	3

Client and Laboratory	3

Current Situation	3

3 Objectives and Stakeholders	4

Objectives	4

Stakeholders and Expected Benefits	4

Assessing Success	4

4 Project planning	5

Review and Handover	5

Resources and Feasibility	5

5 Project scope	6

Scope of the Current Phase	6

Platform Areas Included in the Analysis	6

Confirmed Constraints	6

Boundaries and Decisions to Confirm	6

6 Risks and mitigations	7

7 Sources	8

Use of AI	8

# 1 Introduction

The Machine Vision Lab at Thomas More needs better coordination of shared resources and clearer information about their use. Limited equipment serves students from several courses, project teams and external training groups. The intended platform should support fair access, visible responsibility and students’ practical experience, while giving the coordinator evidence for future investment decisions. [1, slides 3–10; 2, pp. 1–2]

Team SVW2 will analyse and design this platform during the first term of Skills Integration Lab 2. This Business Case explains the need, expected benefits, scope, milestones and risks. The term concludes with analysis and design for the client and future development teams; prototypes will help the client assess the proposed approach before implementation. [5, slides 2–3]

# 2 Background

## Client and Laboratory

The client is Stef Van Wolputte, lecturer and coordinator of the Machine Vision Lab at Thomas More University of Applied Sciences, Campus Geel. He organises internal and external training, supports students and project teams, and manages laboratory resources and investments. Other lecturers are responsible for their own students. The lab serves several courses and also welcomes company participants for practical training. [1, slides 2–5; 2, pp. 1–2]

## Current Situation

Equipment is expensive and some devices are available in small numbers. As the Machine Vision course grows and new resources arrive, several users compete for the same equipment. Lending currently operates largely on a first come, first served basis, with a risk that one student or group keeps a scarce item for too long. [1, slide 3; 2, pp. 1–2]

Inventory and borrowing are tracked in Excel or discussed verbally. Records are not consistently updated, so availability, the current borrower and responsibility can be unclear. Reservation conflicts are difficult to detect, and usage history and faults are recorded inconsistently. These gaps create extra follow-up work and make it harder to trace late or damaged equipment. [1, slides 7–8; 2, pp. 1–2]

Students track their own progress across separate documents and systems. A group may work with a device without every member gaining practical experience. Lecturers therefore have limited visibility of which technologies each student has used and where experience is still missing. Canvas is organised around courses, while laboratory use crosses course boundaries and includes external participants. [1, slides 5–6; 2, p. 1]

Purchase requests, quotations and budget information are also scattered or maintained manually. The coordinator has limited evidence of which resources are heavily used, unused or repeatedly unavailable, and limited visibility of related equipment in other labs. This makes future investment needs difficult to assess. [1, slides 9–10; 2, p. 2]

# 3 Objectives and Stakeholders

## Objectives

The project aims to establish a clear, feasible design for a shared laboratory platform. The expected benefits of its later implementation are:

• More equitable access to limited equipment, supporting the educational goal that every student gains experience with the relevant technologies.

• Less administrative follow-up and clearer responsibility for resources, leaving more time for teaching and coaching.

• Better awareness of individual learning gaps across courses and projects.

• Better informed investment decisions and easier access to laboratory knowledge. [1, slides 6–11; 2, pp. 1–3]

## Stakeholders and Expected Benefits

| Stakeholder | Expected benefit |
| --- | --- |
| Stef Van Wolputte Lab coordinator | A reliable view of laboratory activity and resource demand, less manual follow-up, and stronger evidence for purchases and use of the lab budget. |
| Other lecturers | Clearer responsibility for their own students and better insight into practical experience and gaps that need teaching support. |
| Students and project teams | More predictable access to shared equipment, clearer responsibility, and a better understanding of the practical experience still required. |
| External trainees and company partners | More coherent access to training resources and laboratory information, including when working alongside students. |
| Cooperating laboratory staff | Better awareness of relevant resources and opportunities to share equipment, subject to agreement on how collaboration will work. |
| Thomas More | Better use of educational resources and investment information, with a platform designed for hosting on Thomas More’s own infrastructure. |

Stakeholder roles and needs are based on the client briefing and meeting records. Hosting support staff will need to be involved when technical feasibility is checked. [1, slides 2–11; 2, pp. 2–3]

## Assessing Success

For this term, proposed acceptance criteria are a consistent requirements specification, prototypes that the client can review, and an analysis and design report that explains the agreed scope and unresolved choices. The client assesses whether the needs are understood; the technical coach reviews the modelling. [5, slides 2–3, 13]

After implementation, benefits could be assessed through time spent on administration, completeness of responsibility records, students’ technology experience gaps and evidence used for purchases. Baselines and targets should be agreed with the client; these measures are proposals, not measured results.

# 4 Project planning

The current phase starts in the week commencing 28 September 2026 and ends with delivery of analysis and design in the week commencing 14 December 2026. The course calendar gives weeks rather than exact submission dates; the applicable day and time must follow Canvas and the team schedule. [5, slide 2]

| Week commencing | Milestone | Activity and expected output |
| --- | --- | --- |
| 28 Sep 2026 | Project start | Prepare the first client workshop and identify the questions needed to understand the lab. |
| 5 Oct 2026 | First workshop and Business Case | Workshop held on 5 October. Submit the Business Case, begin the URS and prepare the client presentation. |
| 12 Oct 2026 | URS submission and coach review | Submit the User Requirements Specification and obtain technical feedback on the use case modelling. |
| 19 Oct 2026 | Requirements revision | Update the URS using the feedback and prepare a consistent explanation of the project. |
| 26 Oct 2026 | Client presentation | Present the Business Case and URS to the client. Record feedback and complete the intermediate buddycheck. |
| 9 and 16 Nov 2026 | Analysis sprint | Work on analysis on Thursday and Friday of the first week and Monday of the following week. |
| 23 Nov 2026 | Prototype demonstration | Demonstrate prototypes to the client and prepare the final analysis and design materials. |
| 14 Dec 2026 | Final delivery | Present the analysis and design to the client, submit the report and complete the final buddycheck. |

Course milestones: [5, slide 2]. Workshop date: [2, p. 1].

## Review and Handover

We propose an author and second reviewer for each section, followed by a final consistency, language and layout check. Record client feedback and hand over agreed decisions, open questions and dependencies. Pair reviews and a final document check follow the course guidance. [5, slide 13]

## Resources and Feasibility

The six-person team needs client and coach feedback and representative lab records. The platform is to be hosted on Thomas More infrastructure. Before implementation, confirm technical arrangements, maintenance responsibility and any software or AI costs. No hardware purchase or paid service is requested through this Business Case. [2, p. 3; 8]

# 5 Project scope

## Scope of the Current Phase

The deliverables for this term are the Business Case, User Requirements Specification, prototypes, and the final analysis and design report with a client handover. They describe the intended platform and support decisions about later development. The course timetable does not schedule production deployment within this phase. [5, slides 2–3]

## Platform Areas Included in the Analysis

• Users and responsibility: students, teams, lecturers and external participants, with controlled admission and an overview appropriate to each role.

• Resources and knowledge: hardware, lab setups, images, videos and datasets, including availability, condition, usage history and a central Machine Vision knowledge hub.

• Reservations and lending: shared access, the user or team holding a resource, the associated project, returns, faults and measures to prevent equipment being monopolised.

• Practical experience: visibility of students’ and teams’ technology experience across courses and projects, with individual evidence still to be defined.

• Budget and purchasing support: the lab’s budget position, purchase needs and quotations, with Stef retaining responsibility for investment decisions.

• Usage information: demand, lending duration, faults and unused equipment to support planning and purchasing. [1, slides 6–11; 2, pp. 1–3]

## Confirmed Constraints

The platform must be closed: Stef invites users or approves registration requests before accounts are created. This admission rule is separate from borrowing; the meeting records call for self-service booking without teacher approval for each reservation. Lecturers remain responsible for their own students, while Stef manages the lab and its finances. Late or damaged equipment should trigger notifications to the student, their lecturer and Stef. Authorised users must be able to see who is currently using each item; students must not have access to financial information. The platform is to be hosted on Thomas More’s own infrastructure; technical arrangements and operational responsibilities still need confirmation. [2, pp. 2–3; 3, p. 2; 4]

## Boundaries and Decisions to Confirm

The requested AI assistant, automated insights and purchasing recommendations remain part of the analysis. Their priority, useful scenarios and feasibility need agreement. Routine reminders and graphs can be assessed separately from features that require AI; the project does not assume that AI is necessary for every automated action. [1, slide 11; 2, p. 3]

The client also needs to clarify how individual experience is recorded and validated, responsibility within mixed teams, exact lending and advance-booking limits, any waiting list, and the extent of cooperation with other labs. The notes mention one or two weeks but do not establish one final rule. Whether lab setups include bookable rooms should also be confirmed. [2, pp. 1–3; 3, pp. 1–3]

Proposed boundaries for later agreement exclude replacing Canvas as a teaching platform, institution-wide accounting, payment processing, automatic purchases, equipment acquisition and physical repairs. Full deployment and long-term operation require a later phase. Supporting the local lab’s budget and assessing cooperation with other labs remain within the analysis.

# 6 Risks and mitigations

The following risks could affect the quality or feasibility of the analysis and design. The responses are proposed actions for the team and relevant stakeholders.

| Risk | Possible effect | Proposed mitigation |
| --- | --- | --- |
| Unclear progress and booking rules Organisational | A reservation could be mistaken for individual experience, or the design could apply the wrong time limits and responsibilities. | Discuss concrete examples with Stef and lecturers. Define acceptable experience evidence, team responsibility, lending duration and advance-booking limits before finalising the affected flows. |
| Incomplete inventory and history Data | Missing or inconsistent Excel records could lead to an unsuitable data model and unreliable usage reports. | Request the current inventory sheet, inspect representative records and agree the essential fields and identifiers. Document gaps and how they would be resolved before migration. |
| Broad scope and changing wishes Project | AI, budgeting and cooperation with other labs could exceed the available analysis and prototype time. | Agree priorities with the client, connect each proposed area to a stated need, and record scope changes. Prototype the most important scenarios first; keep unresolved extensions visible. |
| Limited feedback or inconsistent team work Project | Late decisions or incompatible sections could weaken the specification and delay handover. | Arrange reviews around the course milestones, maintain a shared decision list, use pair reviews and appoint a final consistency reviewer. Escalate unresolved questions before handover. |
| Users continue informal lending Organisational | Unrecorded activity would leave the future system with the same gaps in availability and responsibility. | Review booking and return prototypes with representative users. Agree who maintains records and how the lab will introduce the future process. |
| Unverified hosting and support Technical | A design may depend on services, access or maintenance that Thomas More cannot provide. | Check the intended environment with the relevant Thomas More staff. Establish deployment and maintenance responsibilities and record constraints in the design. |
| Inappropriate access or unreliable AI advice Technical | Student or financial information could be exposed, or unsupported advice could influence purchases. | Define access by role and validate it with the client. Assess which information an AI feature would use and how its answers would be checked. Keep purchasing decisions with Stef and identify any service costs. |

Risk analysis is based on the current process, open decisions and hosting expectations in [1–4], and the review requirements in [5]. The risks and mitigations are team proposals rather than reported incidents.

# 7 Sources

The numbered references identify the supplied project and course materials used in this Business Case.

[1] Smart_Machine_Vision_Lab_EN.pptx. Supplied English project briefing, 11 slides. Covers the client, current problems, desired outcomes and additional wishes; its speaker notes reference the original SVW.mp4 recording.

[2] Template for minutes 2024.docx. Completed minutes of the Introduction and Kick-Off meeting held on 5 October 2026, 3 pages. Records participants, priorities, responsibilities, borrowing, budget, hosting and the knowledge hub.

[3] Notes_First Meeting.docx. Notes from the client meeting of 5 October 2026, 3 pages. Supplementary detail on independent borrowing, permissions, experience, time limits, AI ideas and financial priorities.

[4] RE_ Meeting Minutes .eml. Email from Stef Van Wolputte dated 5 October 2026. Clarifies that platform access requires his invitation or approval of a registration request.

[5] W3 User Requirements Specification.pdf. Skills Integration Lab 2 course slides, 13 pages. Slide 2 provides the first-term planning; slides 3 and 11–13 explain reviews, presentation and team quality checks.

[6] Screenshot 2026-10-10 144316.png. Business case content rubric for personal coaching: client and current situation, objectives and stakeholders, planning and scope, risks and mitigations, and AI usage.

[7] Template Business Case-4-1 (1).docx. Supplied Business Case template and existing draft. Establishes the document structure and distinguishes objectives from detailed requirements.

[8] ACS teams.pdf. Course team list, identifying the six members of team SVW2.

## Use of AI

OpenAI ChatGPT was used to organise the supplied materials, draft and revise the English text, suggest risk mitigations and success measures, and assist with document formatting. Proposed measures and unresolved choices are identified in the text. The project team remains responsible for reviewing the content and obtaining client agreement on requirements and scope before treating them as approved.