|  | Introduction and Kick-Off meeting 05/10/2026 |
| --- | --- |
| Present | Stef Van Wolputte Valentyn Sarkisov (Chairman) Kyrylo Karasov (Gap checker) Kiko Rof (Notetaker) Maxime Wouters (Notetaker) Sherine Maiyo ( Summarizer) Sree Ayon Chakraborty |
| Goal | To understand the situation and the problems Mr. Stef is currently facing in the Machine Vision Lab. |
| Item 1. Main goal for students | We need flexibility, control, and tracking of the technology so everyone gets experience with the hardware. It might be hard because equipment is limited (for example, if we can't provide enough cameras, they have to divide them), but the end goal is that every single student MUST get hands-on experience with the equipment. |
| Item 2. Current Situation & Problems | The Current Problem Right now, student responsibilities are not clear. When someone borrows something, it is kept track of in an Excel file if lucky, or just done verbally. We don't know who is responsible. Borrowing is also first come first served, and he does not want one student or group to keep the equipment too long. Canvas isn't good enough for this on its own because there are completely different kinds of students and classes trying to use the same equipment, so the teams are very broad. |
| Item 3. Stakeholders & Permissions | Admin: Mr. Stef is the head of the lab and the software administrator. He has the overview, handles the finances, and decides what gets bought. He will have most of the admin rights, though some colleagues might need priority access. Teachers: There are about 5 or 6 colleagues (other teachers). The teacher of each class is responsible for their own students. It is not Mr.Stef's job to watch everyone else's students. External Groups: External companies come to the lab to do physical training. They would have similar permissions to the students. |
| Item 4. Booking & Lending Rules | The situation now: first come first serve, it shouldn't be that one student or group hogs it. Booking and lending should be done without asking the teachers permission. If the hardware is rented out, there could be a queue/booking line. Everyone must be able to see who is currently using the equipment. Strict maximum time limit of 1 / 2 to prevent hoarding. If something is late or damaged, the system must notify the student, their teacher, and the admin (Stef). For equipment from other labs: There should be an easier way to request equipment from labs, and to see, for example, which camera is used for which robot. Mr. Stef also sees a bigger picture where other labs can work together and contribute. |
| Item 5. Budget, Data Tracking & Infrastructure | Mr. Stef manages the budget himself for his lab first to see what he still has and what he still needs. (Note to team: Remind him to send his current Excel sheet.) The most important use for the system is data tracking to see what is useful to buy next. The system needs to show current stock, how much time items are rented out, and if things are broken. He wants to know what is used the most, but also what is NEVER used. We can use graphs for all the data we capture. For hosting, the hardware/datacenter will be hosted by Thomas More itself. |
| Item 6. AI Integration & "Knowledge Hub" | The goal is to create a Machinery Vision Knowledge Hub outside Canvas where students can access all hardware information, images, videos, and resources in one place, including information from related labs. An AI assistant would provide automated notifications and reminders, such as equipment availability, out-of-stock items, upcoming deadlines, and task reminders. It could also analyse equipment usage and provide purchasing recommendations based on frequently used or missing items. |
| Final conclusion | We now understand the main challenges with equipment management, student access, and tracking. The solution will focus on easy booking, clear responsibilities, equipment tracking, and a central knowledge hub with AI support. Next Steps: - Send the meeting notes to Mr. Stef - Prepare for the next meeting where we plan to talk more about the functions |